ASSET TURNOVER & ACCOUNT TRANSFER STRATEGY GUIDE
Step-by-Step Technical & Operational Playbook for Account Handoff and 3-Month Maintenance Co-Management

| Document Reference | MICROAXIS-ATALTA-ATG-2026-001 |
| --- | --- |
| Project | ATA & LTA Accounting Firm ERP System |
| Service Provider | MICROAXIS (Project Manager: Mr. Mark Anthony C. Ureta) |
| Client Organization | ATA & LTA ACCOUNTING FIRM |
| Document Purpose | Strategic Options & Execution Playbook for Account Handover & Maintenance Co-Management |
| Maintenance Horizon | August 28, 2026 – November 28, 2026 (3 Months Free Warranty Support) |

1. CONTEXT & STRATEGIC CHALLENGE

During development and staging, several infrastructure components were provisioned using developer personal accounts to accelerate development velocity and facilitate rapid deployment. Specifically, personal accounts were utilized for the GitHub monorepo and Render compute services, while Supabase database, auth, and storage services were created as a dedicated client project.

The Three Core Infrastructure Elements:

1. GitHub Repository Ownership: The monorepo contains the backend Express API, SPA frontend, database migrations, and CI/CD pipelines. The Client needs repository ownership, while developers require branch and pull request access to push maintenance updates.

2. Render Compute Services: Docker Web API and Static Site SPA are hosted on Render. The Client requires billing and deployment control, while developers need log viewing, redeployment triggers, and health monitoring access.

3. Database & Storage Maintenance: The Supabase PostgreSQL database, Auth, and Storage buckets are dedicated to the Client. Developers require member collaborator access to run migrations and optimize connection pooling during the warranty.

2. STRATEGIC TURNOVER OPTIONS (COMPARATIVE ANALYSIS)

Below are three structured options evaluated for the account transfer. Option A is strongly recommended as the industry best practice:

OPTION A: GitHub Organization Transfer + Render Team Workspace (RECOMMENDED ⭐)

How it Works: (1) Client creates a GitHub Organization (e.g., github.com/ata-lta-accounting); (2) Developer transfers the repository ownership to the Client Organization; (3) Developer is added as an Admin/Write Collaborator; (4) Client creates a Render Team Workspace and invites developer as Collaborator; (5) Client adds developer as an Admin Member in the dedicated Supabase project.

Pros: Full legal and architectural ownership resides immediately with the Client.

Preserves complete Git history, branches, pull requests, and automated CI/CD workflows.

Developers maintain frictionless deployment and debugging access for the 3-month warranty window.

Clean 1-click offboarding on November 28, 2026 by simply revoking member access.

Zero downtime or URL disruption.

Cons: Requires a 15-minute coordinated onboarding setup with Client IT.

OPTION B: Repository Mirroring (Clean Fork / Push) to Client Account

How it Works: (1) Client creates a brand new GitHub repository; (2) Developer pushes codebase as a secondary remote ('git remote add client <url>'); (3) Client configures fresh Render services from their new repository; (4) Developer maintains independent developer mirror.

Pros: Complete account isolation between developer and client.

Cons: Cumbersome dual-remote synchronization required for every bug fix during warranty.

Risk of branch divergence between developer copy and client live repository.

Render webhooks and CI/CD secrets must be re-created from scratch.

OPTION C: Phased Custody (Co-Ownership during Warranty, Cutover on Day 90)

How it Works: (1) Personal repository and Render services remain active during the 3-month warranty; (2) Client is added as an outside collaborator to both platforms; (3) Master database credentials and automated nightly SQL backups are delivered continuously; (4) Full cutover, transfer, and secret rotation executed on November 28, 2026.

Pros: Zero immediate configuration changes needed during initial go-live.

Cons: Client does not hold direct account-level ownership of the GitHub repo/Render during the 90-day window.

| Strategy | GitHub Handover | Render Handover | Operational Assessment |
| --- | --- | --- | --- |
| Option A (Recommended) Org + Team Workspace | Transfer repo to Client GitHub Org; Developer added as Collaborator. | Client Render Team Workspace; Developer added as Member. | Immediate client ownership; uninterrupted 3-month support access; clean Day-90 offboarding. |
| Option B Repository Mirroring | Developer pushes mirror to new Client GitHub repository. | Client creates fresh Render services connected to new repo. | Isolated accounts; high maintenance friction for bugfixes during warranty. |
| Option C Phased Custody | Retain existing repo during warranty; transfer on Nov 28, 2026. | Retain existing Render during warranty; hand over on Day 90. | No immediate setup; client ownership deferred until end of warranty period. |

3. STEP-BY-STEP EXECUTION PLAYBOOK (OPTION A)

PHASE 1: Pre-Transfer Backups & Security Baseline

1. Full Database Snapshot: Export complete logical database dump via pg_dump: 'pg_dump -h [host] -p 6543 -U postgres.[ref] -d postgres -F c -b -v -f ata_lta_erp_backup.dump' and archive latest nightly GitHub Actions backup artifact.

2. Full Git Bundle Archive: Create complete Git bundle backup: 'git bundle create ../ata-lta-erp-complete-backup.bundle --all' to ensure zero data loss.

3. Master Secrets Inventory: Compile secure vault containing Supabase URL, Service Role Key, Anon Key, Database Connection Strings, Storage Bucket Names, and Render environment variables.

PHASE 2: GitHub Repository Ownership Transfer

1. Client Organization Setup: Client creates a free GitHub Organization (e.g., github.com/ata-lta-accounting) and invites developer's GitHub username.

2. Initiate Transfer: Developer navigates to Repository Settings -> Danger Zone -> 'Transfer ownership', enters Client Organization name, and confirms transfer.

3. Accept Transfer: Client Organization Owner approves transfer in GitHub Pending Transfers banner.

4. Configure Developer Access: Client navigates to Repository Settings -> Collaborators and teams -> Adds developer with Admin/Write permissions for the 3-month support period.

5. Update Local Remotes: Developer updates local git remote URL: 'git remote set-url origin git@github.com:ata-lta-accounting/ata-lta-erp-final-render.git'.

PHASE 3: Supabase Access Co-Management

1. Verify Master Ownership: Verify dedicated project is registered under Client corporate email (admin@ata-lta.ph).

2. Grant Support Access: In Supabase Project Settings -> Members -> Click 'Invite Member' -> Enter simplekramateru14@gmail.com with Administrator / Developer role.

3. Validate Capabilities: Developer validates ability to view logs, run migration scripts, monitor connection poolers, and manage storage policies.

PHASE 4: Render Deployment Migration & Service Ownership

1. Client Workspace Setup: Client registers a Render corporate account and creates a Team Workspace (ATA-LTA-Accounting), inviting developer as Collaborator.

2. Connect Blueprint: In Client Render Dashboard, click 'New +' -> 'Blueprint' -> Connect transferred GitHub repository (ata-lta-accounting/ata-lta-erp-final-render) on branch 'uat'.

3. Configure Secrets: Populate environment secrets (erp-uat-secrets) from Master Secrets Inventory.

4. Deploy & Validate: Trigger blueprint deploy; verify Web API (/health returns 200 OK) and Static Site SPA.

5. Decommission Old Services: Suspend and decommission old developer personal Render test instances.

PHASE 5: Post-Transfer Verification & Smoke Testing Checklist

[  ] Git Push / Pull Verification: Developer pushes test commit to 'uat' on new repository.
[  ] CI/CD Pipeline Execution: GitHub Actions workflow triggers and passes all 18 test suites (154 tests).
[  ] Render Auto-Deploy: Render automatically builds and deploys updated commit from GitHub.
[  ] Frontend SPA Login: Successful login as admin@ata-lta.ph and ops-ata@ata-lta.ph.
[  ] Storage & Database Connectivity: Document upload in DMS verifies Supabase Storage signed URLs.
[  ] Nightly Automated Backup: Verify backup-uat.yml runs successfully.

4. DAY-90 OFFBOARDING PROTOCOL (NOVEMBER 28, 2026)

Upon successful conclusion of the 3-Month Free Warranty and Maintenance Support period on November 28, 2026:

1. Supabase Offboarding: Client navigates to Supabase Project Settings -> Members -> Removes developer account.

2. Render Offboarding: Client navigates to Render Team Settings -> Members -> Removes developer collaborator.

3. GitHub Offboarding: Client navigates to GitHub Settings -> Collaborators -> Removes developer write access.

4. Master Secret Rotation: Follow docs/runbooks/SECRET_ROTATION.md to rotate Supabase DB password, Service Role Key, and Render deploy hooks.

5. Transition Closeout: Both Parties execute a mutual closeout certificate archiving the support engagement.

5. RECOMMENDATIONS & NEXT ACTIONS

1. Review this Strategy Guide and confirm Option A alignment with Client IT.
2. Schedule a 20-minute coordination session with Client IT to execute repository transfer and Render workspace creation.
3. Complete Phases 1 through 5 within 48–72 hours following project sign-off.
4. Maintain ongoing maintenance coordination via agreed support channels through November 28, 2026.